## Slide 1
26CPE4602 · PROJECT MANAGEMENT
Lecture 2
Organization Strategy & Project Selection
How organizations translate strategy into a portfolio of chosen projects — with a running case study from embedded computer-engineering practice.
Dr. Zahraa Ismail · British University in Egypt
1
Notes: Welcome back. Lecture 1 covered what a project is and the basics of the PM lifecycle. Today we zoom out one level: before a project ever gets a charter, someone has to decide it's worth doing at all. That decision is driven by organizational strategy, made concrete through stakeholders and a PMO, and formalized through selection criteria and priority systems. We'll carry one running example throughout — NexCore Embedded Systems, a fictional embedded-controller maker for smart-home OEMs — so every abstract concept has a concrete, computer-engineering-flavored anchor. By the end of this lecture you should be able to take a business strategy and trace it, step by step, down to a ranked, funded project.

## Slide 2
26CPE4602
Lecture 2: Organization Strategy & Project Selection
Dr. Zahraa Ismail
⌂ Agenda
26CPE4602 · Lecture 2: Organization Strategy & Project Selection · Dr. Zahraa Ismail
2
WHERE WE'RE HEADED
Agenda
Stakeholders & the PMO
Who shapes a project's fate — and how project offices apply.
p.3
Organizational strategy
The four strategic options and the strategic management process.
p.5
Mission, SWOT & SMART
Turning strategy into measurable objectives.
p.9
Priority systems
Ranking work: George Doran's 4 project classes.
p.13
Selection criteria & scoring
Checklists vs. weighted scoring — and a worked example.
p.15
Case study & assignment
NexCore Embedded Systems, key takeaways, and your task.
p.19
Notes: Six sections, roughly 8-10 minutes each. Every card is a clickable link — click the title or the page number to jump straight there, and use the 'Agenda' link in the top-right corner of any slide to jump back here. Mention up front that the assignment at the end asks students to repeat this whole strategy-to-selection chain for an organization of their own choosing, so encourage them to take notes on the NexCore example as a template they can follow.

## Slide 3
26CPE4602
Lecture 2: Organization Strategy & Project Selection
Dr. Zahraa Ismail
⌂ Agenda
26CPE4602 · Lecture 2: Organization Strategy & Project Selection · Dr. Zahraa Ismail
3
SECTION 1 · PEOPLE & GOVERNANCE
Project Stakeholders
Anyone who has a vested interest in the project's outcome — and the power to help or hinder it. The same roles recur everywhere: Apple's silicon team, Tesla's Gigafactory engineers, TSMC's fab operations directors.
Project team
Firmware, hardware, and QA engineers building NexCore's smart-thermostat controller.
Project manager
Owns scope, schedule, and budget; the hub between sponsor and team.
Project sponsor
VP of Product — champions the project and secures funding.
Client / customer
The OEM appliance maker that will integrate NexCore's controller board.
Functional / senior managers
Engineering director, procurement, and manufacturing leads who allocate shared resources.
POWER × INTEREST
Manage
closely
Keep
satisfied
Keep
informed
Monitor
Power ↑
Interest →
Sponsor: manage closely. Client: keep satisfied → informed. Team: keep informed.
Notes: Walk through each stakeholder role and ask students who plays that role on a student group project (that mapping usually clicks fastest). The power/interest grid on the right is the classic Mendelow stakeholder-management tool, plotting each person's formal power to affect the project against their day-to-day interest in it. High power + high interest (typically the sponsor) must be managed closely with frequent, detailed updates. High power + lower interest (senior/functional managers who allocate shared resources) should be kept satisfied — informed enough that they don't block you, without drowning them in detail. High interest + lower formal power (the project team, and often the client's day-to-day contact) should be kept informed. Low power + low interest gets monitored with minimal effort. Emphasize that misjudging this grid — over-communicating with a low-power/low-interest stakeholder while under-communicating with the sponsor — is one of the most common real-world PM failures.

## Slide 4
26CPE4602
Lecture 2: Organization Strategy & Project Selection
Dr. Zahraa Ismail
⌂ Agenda
26CPE4602 · Lecture 2: Organization Strategy & Project Selection · Dr. Zahraa Ismail
4
SECTION 1 · PEOPLE & GOVERNANCE
The Project Management Office (PMO)
A PMO's authority ranges from purely advisory to fully directive — and NexCore's PMO sits at the coaching level.
Supportive
Consulting, templates, lessons learned
Low control
Controlling
Compliance, methodology, governance
Moderate control
Directive
Directly manages the projects
High control
 | Typical org size | Decision authority | Best fit when…
Supportive | Small / startup | None — advisory only | Skilled teams, low process need
Controlling | Mid-size | Enforces methodology | Consistency matters across teams
Directive | Large enterprise | Owns & runs projects | High-risk, cross-division work
NexCore application: the Embedded Systems PMO maintains the reusable RTOS scheduling library, coaches new firmware leads on estimation, and audits milestone gates — a controlling-style office. Industry parallels: early-stage startups often run supportive PMOs; most mid-size SaaS companies run controlling PMOs; large aerospace primes and NASA/JPL run directive PMOs.
Notes: Three PMO models sit on a spectrum of authority, not a ladder of 'better.' A startup with a handful of strong senior engineers often does fine with a purely supportive PMO — a shared template library and a Slack channel for lessons learned. A controlling PMO adds teeth: it can require a design review gate or a specific test-coverage threshold before a project moves forward. A directive PMO is the most centralized — project managers report into the PMO itself rather than into a business unit, common in large enterprises running many similar projects (e.g., a portfolio of client engagements). Use the table to have students place their own group project, internship, or thesis lab into one of the three categories, then debate whether NexCore's controlling-style choice is right for a company its size — is it under- or over-governed?

## Slide 5
26CPE4602
Lecture 2: Organization Strategy & Project Selection
Dr. Zahraa Ismail
⌂ Agenda
26CPE4602 · Lecture 2: Organization Strategy & Project Selection · Dr. Zahraa Ismail
5
SECTION 2 · ORGANIZATIONAL STRATEGY
Why Strategy Drives Project Selection
A project is a means to execute organizational strategy — not an end in itself.
Every project should trace back to a strategic objective; if it can't, it shouldn't be funded.
Strategy answers "where do we compete and how do we win"; project selection answers "which initiatives get us there fastest, cheapest, safest."
At NexCore, the strategic objective "become the OEM's preferred embedded-controller supplier" filters every proposed project.
Real-world parallel: in 1997 Steve Jobs cut Apple's product line from ~40 SKUs to 4, killing projects that didn't fit the new strategy — however promising they looked individually.
STRATEGY → PROJECT CHAIN
Mission
Objectives
Strategy
Project Portfolio
Selected Projects
Notes: Anchor this slide with a rhetorical question: 'Why does a 300-person engineering org even need a strategy document?' Because without it, project selection defaults to whoever shouts loudest or whichever manager has the most political capital. The chain diagram on the right is worth tracing slowly, top to bottom — mission sets direction, objectives make it measurable, strategy picks the path, the project portfolio is the full candidate list, and selected projects are what actually gets funded and staffed. Point out that most of this lecture is really about the bottom two boxes of that chain — how a portfolio narrows down to selected projects — and everything above it (mission, objectives, strategy) is context we need before we can select intelligently.

## Slide 6
26CPE4602
Lecture 2: Organization Strategy & Project Selection
Dr. Zahraa Ismail
⌂ Agenda
26CPE4602 · Lecture 2: Organization Strategy & Project Selection · Dr. Zahraa Ismail
6
SECTION 2 · ORGANIZATIONAL STRATEGY
Four Generic Strategic Options
Cost leadership
Compete on price via operational efficiency.
NEXCORE:
Automate PCB testing to cut per-unit QA cost.
INDUSTRY:
Intel Atom: low-cost fabs at scale
Differentiation
Win on unique features, quality, or brand.
NEXCORE:
Add over-the-air firmware updates competitors lack.
INDUSTRY:
Apple Silicon: custom SoC performance
Focus / niche
Serve a narrow segment exceptionally well.
NEXCORE:
Specialize in ultra-low-power sensors for wearables.
INDUSTRY:
ARM Cortex-M: MCU niche dominance
Retrenchment
Contract or divest to stabilize the business.
NEXCORE:
Sunset the legacy 8-bit controller product line.
INDUSTRY:
IBM exiting the PC business (2005)
Notes: These four options come from Porter's generic strategies, extended with retrenchment as the 'contract instead of grow' option. Stress that a company should usually commit to ONE primary option — trying to be both cheapest and most differentiated at once ('stuck in the middle') tends to satisfy nobody. Walk through each NexCore example and ask students to predict what KIND of projects each strategy would fund: cost leadership funds automation and yield-improvement projects; differentiation funds R&D-heavy feature projects like OTA updates; focus funds projects that deepen expertise in one narrow niche; retrenchment funds projects that cut costs or sunset product lines rather than grow them. This sets up slide 7's quadrant map.

## Slide 7
26CPE4602
Lecture 2: Organization Strategy & Project Selection
Dr. Zahraa Ismail
⌂ Agenda
26CPE4602 · Lecture 2: Organization Strategy & Project Selection · Dr. Zahraa Ismail
7
SECTION 2 · ORGANIZATIONAL STRATEGY
Positioning: Competitive Scope × Advantage
Competitive scope →
Differentiation →
Cost
leadership
(Intel Atom)
Focus /
niche
(ARM Cortex-M)
Differ-
entiation
(Apple Silicon)
Retrench-
ment
(IBM PC exit)
Cost vs. Differentiation focus
READING THE MAP
Bottom-left: cost leadership — lean, narrow, efficient.
Bottom-right: focus/niche — narrow but distinctive.
Top-right: differentiation — broad and distinctive.
Top-left: retrenchment — pulling back from a broad, low-margin position.
Notes: This quadrant is a visual recap of slide 6 — same four options, now plotted on two axes so students can see how they relate rather than treating them as an unordered list. The x-axis is competitive scope (how narrow or broad the target market is) and the y-axis is differentiation (how distinctive the offering is). Ask students where they'd place a company they know — a local bakery is usually bottom-right (narrow scope, some differentiation = focus/niche); a mass-market retailer is bottom-left (broad scope, low differentiation = cost leadership). This mapping exercise tends to make the four options stick better than definitions alone.

## Slide 8
26CPE4602
Lecture 2: Organization Strategy & Project Selection
Dr. Zahraa Ismail
⌂ Agenda
26CPE4602 · Lecture 2: Organization Strategy & Project Selection · Dr. Zahraa Ismail
8
SECTION 2 · ORGANIZATIONAL STRATEGY
The Strategic Management Process
STRATEGIC
FIT
1
Review & define
mission, vision, values
2
Analyze internal
strengths & weaknesses
3
Analyze external
opportunities & threats
4
Set long-range
objectives
5
Generate & evaluate
strategies
6
Implement via
selected projects
Real-world parallel: Intel and Toyota both run a formal strategic-planning cycle much like this one annually — and revisit it sooner after a major market shift.
Notes: This is a cycle, not a one-time exercise — organizations revisit it annually or whenever the competitive landscape shifts materially (a new entrant, a supply shock, a regulatory change). Walk the ring in order: (1) start from mission/vision/values as the fixed anchor; (2) look inward at strengths and weaknesses; (3) look outward at opportunities and threats — steps 2 and 3 together are the SWOT analysis coming up next; (4) convert that analysis into long-range objectives; (5) generate and evaluate candidate strategies to reach those objectives; (6) implement the chosen strategy — and the only way to implement a strategy is through projects, which brings us right back to project selection. Emphasize the center label 'Strategic Fit': every one of the six steps exists to answer one question — does this decision fit where we're trying to go?

## Slide 9
26CPE4602
Lecture 2: Organization Strategy & Project Selection
Dr. Zahraa Ismail
⌂ Agenda
26CPE4602 · Lecture 2: Organization Strategy & Project Selection · Dr. Zahraa Ismail
9
SECTION 3 · FROM STRATEGY TO OBJECTIVES
Mission Statements
Defines the organization's business, its customers, and how it will run.
Should be brief, memorable, and distinctive — not interchangeable with a competitor's.
Every objective and project charter should be traceable to the mission.
“We engineer the smallest, most power-efficient embedded controllers that let any device think for itself.”
— NexCore Embedded Systems, mission statement
Compare: Tesla's mission — “to accelerate the world's transition to sustainable energy” — is equally short, specific, and hard for a rival to claim word-for-word.
A GOOD MISSION STATEMENT ANSWERS
Who is our customer?
OEM appliance & IoT device makers.
What is our product/service?
Embedded controller boards & firmware.
What is our operating philosophy?
Reliability-first, low-power engineering.
What core competency gives us an edge?
Ultra-low-power RTOS scheduling IP.
Notes: Read the NexCore mission statement aloud, then ask: does it pass the four tests on the right? It names the customer implicitly (device makers), the product (embedded controllers), the philosophy (power-efficiency, reliability), and the edge (smallest/most efficient). Contrast it with a bad mission statement like 'we strive to deliver excellence and innovation to all stakeholders' — technically true of almost any company and therefore useless for decision-making. A good test: could a direct competitor claim the exact same mission statement word-for-word? If yes, it isn't distinctive enough to guide project selection.

## Slide 10
26CPE4602
Lecture 2: Organization Strategy & Project Selection
Dr. Zahraa Ismail
⌂ Agenda
26CPE4602 · Lecture 2: Organization Strategy & Project Selection · Dr. Zahraa Ismail
10
SECTION 3 · FROM STRATEGY TO OBJECTIVES
SWOT Analysis — NexCore Embedded Systems
Strengths
Proprietary low-power RTOS scheduler
Deep OEM relationships (5-yr avg. tenure)
In-house PCB fab reduces lead time
Weaknesses
Small firmware QA team (bottleneck)
Limited presence outside HVAC/appliance
Legacy 8-bit line drags margins
Opportunities
Smart-home IoT demand growing 18%/yr
OTA update tech opens subscription revenue
New OEM RFP for thermostat controllers
Threats
Chip shortage risk on key MCU part
Low-cost Asian competitors entering
Rising certification/compliance costs
Cautionary real-world example: Nokia's early-2000s SWOT listed its hardware brand as a strength but underrated the smartphone-software threat — a reminder that Threats deserve the same rigor as Strengths.
Notes: Strengths and weaknesses are INTERNAL — things NexCore controls directly. Opportunities and threats are EXTERNAL — market forces NexCore can only react to. A common student mistake is putting an external factor ('competitors are cheaper') into weaknesses instead of threats — ask the class to sanity-check each bullet against that internal/external test. The real pedagogical payoff is the next slide: a SWOT analysis is not the deliverable, it's raw material. Each strength should suggest a strategy to exploit it, each weakness a strategy to shore it up, each opportunity a strategy to capture it, and each threat a strategy to defend against it. We're about to turn the top-right opportunity ('OTA update tech opens subscription revenue') directly into a SMART objective.

## Slide 11
26CPE4602
Lecture 2: Organization Strategy & Project Selection
Dr. Zahraa Ismail
⌂ Agenda
26CPE4602 · Lecture 2: Organization Strategy & Project Selection · Dr. Zahraa Ismail
11
SECTION 3 · FROM STRATEGY TO OBJECTIVES
SMART Objectives
S
Specific
M
Measurable
A
Achievable
R
Relevant
T
Time-bound
Weak objective | SMART rewrite (NexCore)
“Improve firmware quality.” | “Reduce field firmware defects per 1,000 units from 4.2 to ≤1.0 within 2 quarters by adding automated regression testing.”
“Launch a new product.” | “Ship the OTA-capable thermostat controller (Rev C) to the lead OEM by Q3, passing UL certification.”
“Cut cloud costs.” (real-world example) | “Reduce AWS spend 20% by end of Q2 by migrating steady-state workloads to reserved instances.” — a pattern common at any engineering org, not just NexCore.
Notes: Go through the five letters quickly — most students have seen SMART before — then spend the real time on the table, which is where the concept actually gets tested. For each weak objective, ask the class BEFORE revealing the rewrite: what's missing? 'Improve firmware quality' fails Specific (quality how?), Measurable (by how much?), and Time-bound (by when?). The rewrite fixes all three by naming a metric (defects per 1,000 units), a target (≤1.0), a baseline (4.2), and a deadline (2 quarters). Push students to notice that SMART objectives usually get LONGER and more specific, not shorter — a common misconception is that 'smart' means 'concise.'

## Slide 12
26CPE4602
Lecture 2: Organization Strategy & Project Selection
Dr. Zahraa Ismail
⌂ Agenda
26CPE4602 · Lecture 2: Organization Strategy & Project Selection · Dr. Zahraa Ismail
12
SECTION 3 · FROM STRATEGY TO OBJECTIVES
Implementing Strategy Through Projects
Objectives are realized only when funded, staffed, and executed as projects.
A strategy with no project pipeline behind it is aspiration, not strategy.
NexCore's OTA-controller objective decomposed into 3 funded projects this fiscal year.
3
Funded projects
$1.4M
Combined budget
9 mo
Longest timeline
Project | Owner | Target
OTA Firmware | Firmware Lead | Q3
Cert & QA | QA Manager | Q3
Field Rollout | PM (NexCore) | Q4
Chart: Project Budget Allocation ($K)
| OTA Firmware | Cert & QA | Field Rollout
Budget ($K) | 520 | 310 | 570
Notes: The bar chart shows where the $1.4M actually goes — Field Rollout is the biggest line item because it includes tooling and OEM integration support, not just engineering hours. The new mini-table on the left grounds the abstraction in real accountability: every funded project needs a named owner and a target quarter, or it's not really 'funded,' it's just approved on paper. Ask students: if you were the Engineering Director, which of these three would you check on weekly versus monthly, and why? (Hint: OTA Firmware sits on the critical path for the Q3 OEM commitment, so it deserves the tightest cadence.)

## Slide 13
26CPE4602
Lecture 2: Organization Strategy & Project Selection
Dr. Zahraa Ismail
⌂ Agenda
26CPE4602 · Lecture 2: Organization Strategy & Project Selection · Dr. Zahraa Ismail
13
SECTION 4 · PRIORITY SYSTEMS
The Priority System
Organizations classify projects into a small number of priority levels so resource conflicts are resolved consistently, not politically.
Compliance / Must
~15%
Legally or contractually mandatory.
EXAMPLE
UL/FCC certification firmware fixes
Strategic
~45%
Directly advances a core strategic objective.
EXAMPLE
OTA update capability for the flagship line
Operational
~40%
Keeps the current business running efficiently.
EXAMPLE
PCB test-jig automation
Portfolio share badges reflect NexCore's typical annual mix — the ~45% strategic share is a deliberate choice to keep growth-driving work dominant over pure upkeep.
Notes: The three tiers form a rough hierarchy but NOT a strict ranking — a Compliance project (like a certification fix) can be objectively smaller in scope than a Strategic one, yet it still gets funded first because the business literally cannot ship without it. Use the percentage badges to talk about portfolio balance: NexCore deliberately caps Operational work around 40% so it doesn't crowd out the Strategic work that actually grows the business — a common failure mode in engineering orgs is letting 'keep the lights on' work silently consume 80%+ of capacity. Ask students what would happen to NexCore's competitive position if that ratio flipped.

## Slide 14
26CPE4602
Lecture 2: Organization Strategy & Project Selection
Dr. Zahraa Ismail
⌂ Agenda
26CPE4602 · Lecture 2: Organization Strategy & Project Selection · Dr. Zahraa Ismail
14
SECTION 4 · PRIORITY SYSTEMS
Classifying Projects by Type
Compliance
Required to keep operating legally.
e.g., GDPR/CE compliance work at any tech company
Strategic
Directly supports competitive positioning.
e.g., Google's Gemini investment; Tesla's Gigafactories
Operational
Efficiency and maintenance of current ops.
e.g., a CI/CD pipeline upgrade; routine server patching
Doran's framework note: classification and priority are related but distinct — a project can be strategic yet low priority this quarter if budget is constrained.
Notes: Classification answers 'what KIND of project is this?' while priority (previous slide) answers 'how urgently does it need resources RIGHT NOW?' The two usually correlate but can diverge — the highlighted note gives a concrete case: a Strategic project can still get de-prioritized for a quarter if cash is tight, even though its classification hasn't changed. This is a good moment to poll the room: is a university's own IT-security patching effort Compliance, Strategic, or Operational? (Most classify it as Compliance/Operational hybrid — it's often contractually or legally required AND keeps daily operations running, but rarely differentiates the university competitively.)

## Slide 15
26CPE4602
Lecture 2: Organization Strategy & Project Selection
Dr. Zahraa Ismail
⌂ Agenda
26CPE4602 · Lecture 2: Organization Strategy & Project Selection · Dr. Zahraa Ismail
15
SECTION 5 · SELECTING PROJECTS
Project Selection Criteria
Selection criteria translate strategy into a repeatable, defensible decision process.
Good criteria are limited in number, measurable, and weighted by strategic importance.
Two common models: the checklist model and the weighted-scoring (multi-criteria) model.
Financial
Strategic fit
Risk
Capability
FOUR CRITERIA FAMILIES
Great selection criteria almost always sample from all four families below — never financial return alone. Real-world parallel: Google explicitly scores project reviews on OKR alignment alongside projected ROI.
Financial:
ROI, payback period, NPV
Strategic fit:
Alignment to mission & objectives
Risk:
Technical, market, and execution risk
Capability:
Team skill and capacity available
Notes: Selection criteria are the rules of the game — they need to be published and stable BEFORE proposals are evaluated, not invented afterward to justify whichever project a manager already wanted. The four-family framework on the right (financial, strategic fit, risk, capability) is a checklist against a checklist: when students design their own selection criteria for the assignment, they should be able to point to at least one criterion in each family. Ask why financial return alone is a trap — because a project with great ROI but zero strategic fit (say, an unrelated side business) can crowd out projects that build long-term competitive advantage.

## Slide 16
26CPE4602
Lecture 2: Organization Strategy & Project Selection
Dr. Zahraa Ismail
⌂ Agenda
26CPE4602 · Lecture 2: Organization Strategy & Project Selection · Dr. Zahraa Ismail
16
SECTION 5 · SELECTING PROJECTS
Checklist Model vs. Weighted Scoring Model
Checklist Model
Simple yes/no or pass/fail criteria list
Fast, easy to communicate
No sense of relative importance
Can't compare two “passing” projects
Weighted Scoring Model
Criteria weighted by strategic importance
Produces a ranked, numeric score
Forces explicit trade-off discussion
Takes more effort to set up and calibrate
 | Checklist Model | Weighted Scoring Model
Best used when… | Screening a large intake of low-stakes requests | Ranking a shortlist of competing, high-stakes projects
Typical time to set up | Minutes — reuse a standard list | Hours to days — needs weight calibration
Notes: Neither model is universally 'better' — the choice depends on the decision's stakes. NexCore uses the checklist model to filter incoming feature requests down to a shortlist (fast, cheap, good enough for low-stakes triage), then uses weighted scoring on that shortlist to decide which 2-3 get funded (slower, but defensible when real money and headcount are on the line). Ask the class: would it make sense to run every low-stakes ticket through a full weighted-scoring exercise? Almost never — the overhead of calibrating weights isn't worth it for a decision that doesn't matter much. This sets up the worked example on the next slide.

## Slide 17
26CPE4602
Lecture 2: Organization Strategy & Project Selection
Dr. Zahraa Ismail
⌂ Agenda
26CPE4602 · Lecture 2: Organization Strategy & Project Selection · Dr. Zahraa Ismail
17
SECTION 5 · SELECTING PROJECTS
Weighted Scoring — NexCore Worked Example
Criterion | Weight | OTA Controller | Legacy Refresh | Sensor Add-on
Strategic fit | 0.35 | 9 → 3.15 | 3 → 1.05 | 5 → 1.75
Financial return | 0.30 | 7 → 2.10 | 6 → 1.80 | 4 → 1.20
Risk (inverse) | 0.20 | 6 → 1.20 | 8 → 1.60 | 5 → 1.00
Team capability | 0.15 | 8 → 1.20 | 9 → 1.35 | 6 → 0.90
Total score | 1.00 | 7.65 | 5.80 | 4.85
Scores are rated 1–10 by a review panel, then multiplied by each criterion's weight. The OTA Controller wins on strategic fit and financial return — it is funded first. The same weighted logic underlies real frameworks like RICE and ICE scoring, used by product teams at companies like Intercom and Airbnb.
Notes: Walk the OTA Controller column live: 9×0.35=3.15, 7×0.30=2.10, 6×0.20=1.20, 8×0.15=1.20, summing to 7.65. Note the weights sum to 1.00 — that's a hard requirement, not a suggestion, or the scores stop being comparable across projects. The most common exam mistake is multiplying the raw scores together instead of summing the weighted products, or forgetting to invert the risk score (a LOWER risk should produce a HIGHER contribution, which is why 'Risk (inverse)' is labeled that way — a raw risk rating of 6 out of 10 here means moderate risk, scored as if it were a positive attribute worth 6 points). Ask students to spot why Legacy Refresh scores well on capability (9) but still loses overall — because capability only carries a 0.15 weight versus strategic fit's 0.35.

## Slide 18
26CPE4602
Lecture 2: Organization Strategy & Project Selection
Dr. Zahraa Ismail
⌂ Agenda
26CPE4602 · Lecture 2: Organization Strategy & Project Selection · Dr. Zahraa Ismail
18
SECTION 5 · SELECTING PROJECTS
Choosing Good Selection Criteria
Few and vital
5–8 criteria max — more invites gaming and noise.
Measurable
Each criterion needs a defined scale (e.g., 1–10).
Discriminating
Criteria should actually separate strong from weak projects.
Weighted by strategy
Weights should mirror this year's strategic priorities.
These four rules mirror well-known industry frameworks — RICE (Reach, Impact, Confidence, Effort) at Intercom and ICE scoring used by many growth teams both boil down to the same principles.
Notes: These four rules apply to BOTH the checklist and weighted-scoring models — they're about criteria quality, not the scoring mechanism. 'Few and vital' fights scope creep in the criteria themselves — a 20-item checklist gets rubber-stamped, not actually applied. 'Measurable' rules out vague criteria like 'strategic alignment' unless it's tied to a defined 1-10 rubric with anchor descriptions for each score. 'Discriminating' is the one students most often overlook: if every candidate project scores an 8 or 9 on a criterion, that criterion is doing no work and should be dropped or reweighted. 'Weighted by strategy' ties back to the entire lecture — the weights in the scoring table two slides ago (0.35 / 0.30 / 0.20 / 0.15) aren't arbitrary; they should shift year to year as NexCore's strategic priorities shift.

## Slide 19
26CPE4602
Lecture 2: Organization Strategy & Project Selection
Dr. Zahraa Ismail
⌂ Agenda
26CPE4602 · Lecture 2: Organization Strategy & Project Selection · Dr. Zahraa Ismail
19
SECTION 6 · CASE STUDY & ASSIGNMENT
Case Study Recap: NexCore Embedded Systems
Across this lecture, every concept was grounded in one running scenario — an embedded-controller maker choosing which projects to fund.
Strategy
Differentiate via OTA firmware updates
SWOT & SMART
Turn strengths/gaps into a measurable goal
Priority
Ranked as a Strategic-tier project
Selection
Won weighted scoring at 7.65 / 10
Metric | Before | SMART target
Firmware defects / 1,000 units | 4.2 | ≤ 1.0 in 2 quarters
Weighted score vs. alternatives | — | 7.65 / 10 (highest of 3)
Outcome: the OTA-capable thermostat controller (Rev C) was greenlit for Q3 delivery — directly traceable from mission to funded project.
Notes: This slide is the payoff moment — pause here and have students trace the arrows themselves before you narrate. Strategy (differentiate via OTA updates) came from the four generic options; SWOT & SMART turned a raw opportunity into the measurable target now shown in the table (4.2 to ≤1.0 defects); Priority classified it as Strategic tier; Selection scored it highest of three competing candidates using the exact weighted-scoring math from two slides ago. The point isn't that NexCore is real — it's that this same four-step chain (strategy → measurable objective → priority → score) is exactly what the assignment asks students to reproduce for an organization of their own.

## Slide 20
26CPE4602
Lecture 2: Organization Strategy & Project Selection
Dr. Zahraa Ismail
⌂ Agenda
26CPE4602 · Lecture 2: Organization Strategy & Project Selection · Dr. Zahraa Ismail
20
SECTION 6 · CASE STUDY & ASSIGNMENT
Assignment
Pick a real or hypothetical engineering organization and:
Need inspiration? Consider Tesla, ARM, the Raspberry Pi Foundation, a campus club, a startup idea, or your own thesis lab.
Write a one-paragraph mission statement and identify its generic strategic option.
Produce a 4-quadrant SWOT analysis with at least 3 points per quadrant.
Write one SMART objective derived from an opportunity you identified.
Propose 3 candidate projects and score them with a 4-criterion weighted-scoring model (show your weights and math).
DUE:
Next lecture, in class
Notes: Read through all four bullets before releasing students to start, and flag the grading emphasis: the weighted-scoring math (bullet 4) should show the full arithmetic, not just final totals, since that's the part most prone to error (see the worked example on slide 17 for the expected format). Suggest students reuse the NexCore worked examples as templates — a mission statement in the same one-sentence style, a SWOT table with the same 4-quadrant layout, a SMART objective following the same before/after rewrite pattern. Mention that a strong submission usually stays anchored in ONE consistent organization end-to-end, the same way this lecture stayed anchored in NexCore throughout.

## Slide 21
26CPE4602
Lecture 2: Organization Strategy & Project Selection
Dr. Zahraa Ismail
⌂ Agenda
26CPE4602 · Lecture 2: Organization Strategy & Project Selection · Dr. Zahraa Ismail
21
WRAP-UP
Key Takeaways
Strategy first
Every project must trace to a strategic objective — no exceptions.
SWOT → SMART
Analysis is only useful once it becomes a measurable objective.
Priority ≠ urgency
Classification (compliance/strategic/operational) drives resourcing.
Score, don't guess
Weighted scoring makes trade-offs explicit and defensible.
Notes: Use this slide as a rapid-fire recap rather than re-teaching each point — ask the class to explain each card in their own words before you move on. If time is short, these four cards are the minimum bar for what a student should be able to state cold in an exam: (1) projects must trace to strategy, (2) SWOT only becomes useful once converted into a SMART objective, (3) priority classification is a separate dimension from urgency, and (4) weighted scoring beats gut-feel because it forces explicit, defensible trade-offs. Bridge into the assignment by reminding them this whole lecture was one continuous example of applying all four.

## Slide 22
Thank You
Questions & discussion
REFERENCES
Pinto, J. K. Project Management: Achieving Competitive Advantage.
Kerzner, H. Project Management: A Systems Approach to Planning, Scheduling, and Controlling.
PMI. A Guide to the Project Management Body of Knowledge (PMBOK® Guide).
Doran, G. T. “There's a S.M.A.R.T. Way to Write Management's Goals and Objectives.”
26CPE4602 · Dr. Zahraa Ismail · British University in Egypt
22
Notes: Open the floor for questions. If discussion runs dry, prompt with: 'Pick any project you've heard about recently — a phone feature, a campus initiative, a startup pivot — and try to name the strategic objective it's supposed to serve.' That exercise usually surfaces the lecture's core idea again naturally: most people can describe WHAT a project does, but struggle to say WHY it was selected over alternatives, which is exactly the gap this lecture's frameworks are meant to close. Remind students the assignment is due next lecture and that office hours are available for questions on the weighted-scoring math.